Estimation for automation testing NFSv4

Total time of testing this application is 1 day

Total time of testing including risks is 2 days  
  
Total amount of test cases for creation: 10  
Test environment: NFSv4 on Linux distribution

Risks:

Gathering necessary knowledge

Additional tasks

Research: 60 min

Configuring environment: 30 min

Time for creation a test case: 10 min

Total time for creation all test cases: 10\*10=100 min

Time for creation an automatic test case: 30 min

Total time for creation all automatic test cases: 30\*10=300 min

Creation time for precondition description: 30 min

Total time of testing: 60 + 100 + 300 + 30 = 490 min = 8 hours = 1 day

Total time of testing with risks: 490 min + 30% = 640 min = 11 hours = 2 days

Best regards,

Maksim Serhiyenka